Digital Library Week 10 Report

This past week, our team had several goals. Firstly, we had to refactor our code to prepare for our mobile wrapper: Capacitor. Capacitor wraps our app in a native container, allowing for easy viewing on mobile devices. Our other goal was to research a good ISBN scanner API that would fit into our application. Additionally, we attempted to fix our email verification by deploying our application. Another goal that we ended up adding was to clean up our web pages. We achieved three out of our four goals this week.

First, we successfully installed Capacitor into our frontend and have a responsive website that changes based on a mobile or web view. To achieve this, we needed to change the styling of many of our different components and web pages, as the styling was written with the intention of being viewed on a computer.  Secondly, we decided on using the ML kit provided by Google to implement our ISBN scanner. This will provide the most seamless transition from scanner function to Google API request, so it made the most sense. Unfortunately, we did not solve our email verification issue, and will be continuing to look into finding a domain hosting service that serves our needs. Lastly, we remade our front page to be much more user friendly.

This week, each member spent their time working on separate components, only to be brought together at the end. The biggest challenges came from finding a free ISBN scanner, refactoring the home page, installing all necessary dependencies for a smooth mobile experience, refactoring the styling and sizing, making a new email for testing purposes and finding a domain hosting website.

Accoriding to our gantt chart, we are still on track to complete all of our promised features. The mobile version of our application is well on its way, with just a few tweaks needed. And once we get our application hosted, we already have a good foundation to get everything done on time. This next week will be focused on implementing the ISBN scanner and deploying our website.

Member Contributions:

Luke Joseph – Email verification, website hosting

Camron Mellott – Slides, Home page remake, ISBN scanner research

Joshua Watson – Report, Capacitor implementation, Sizing and Styling refactor